## Slide 1: TCGA and TARGET Lessons Learned
Presentation to the GDC team
July 1, 2014
U. Chicago, OICR, NCI, Leidos

## Slide 2: Agenda
Introduction
Purposes
Format of this presentation
Object model
Lessons learned
Annotation DB
Other topics
Concluding discussion

## Slide 3: Purposes
Of this presentation:
  Present TCGA and TARGET lessons learned where the data service delivery limitation was tightly coupled to technical implementation decisions.
Of the GDC: is to provide a data service, to:
  The science community
  Management, who has both science and fiduciary responsibilities to the taxpayer (See LL1, LL6)

## Slide 4: Format of this presentation
This is intended to be a discussion
If subject is brought up which is OBE, stop me.
Where you see the word “Recommendation”, it is intended to open debate.

## Slide 5: Background info
Object model
Term ‘object’ used in IT context, being any entity (real or conceptual) that should be modeled in the information system.

## Slide 6: Object model
Typical TCGA structure
In TCGA, every aliquot and data file had to have this ENTIRE structure above it.

## Slide 7: Object model
Typical TARGET structure
More sparse
No individual aliquots per data file

## Slide 8: Object model: Big data vs. complicated data
BAMs
Images

## Slide 9: Object model: Big data vs. complicated data
Complex
Variable per situation
Variable over time
Messy / errors
Small

## Slide 10: LL0: When the object doesn’t fit the ER hierarchy
TCGA started proteomics
  Tissue samples became shipped objects
  Model only allowed aliquots of NA to be ship-able.

## Slide 11: LL0: When the object doesn’t fit the ER hierarchy
TCGA started proteomics
  Tissue samples became shipped objects
Create fake objects

## Slide 12: LL0: When the object doesn’t fit the ER hierarchy
Sample pooling
  Multiple specimens or portions or analytes were combined to create a single ship-able aliquot.

## Slide 13: LL0: Rigid hierarchy in ER
Recommendation
  Parent child relationships are important
    Counting objects
      E.g. case completion: for which cases are data complete, are characterizations complete?
    Object relationships
      E.g. give me DNA BAM files on female LUAD patients still alive where there are RNAseq BAMs and some residual tissue
  Graph DB is likely the best way to reflect cancer genome project complexity

## Slide 14: LL1: Log everything via unified system
CCG programs are expected to be able to report on usage: queries and download.
TCGA DCC:
  Routed queries and downloads through different systems with different levels of logging kept by different administrative entities:
    REST API, Tomcat (standalone)
    Apache
    FTP, HTTPS

## Slide 15: LL1: Log everything via unified system
Don’t worry about too much logging, just be accurate. “big data” analytics has big logs solved in industries generating CCG data quantities daily.
  GDC has some reporting requirements in SOW
  Unspecified reports / data mining can wait based on CCG need, but underlying data need to be there at the start.
Recommendation:
  Implement single stream detailed logging at net interface and application levels (i.e. log4j, py Logger) short of DEBUG level).
Action item: provide GDC with copy of recent Battelle log analysis

## Slide 16: LL2: Categorization of objects into more than one group
Rigid ER model forced objects into a single category, when in reality they belonged in multiple categories :
  A case could only belong to one disease study
  A disease study could only belong to one project
  There was one project: TCGA
  Any of a case’s children could only inherit from above.
  All data submissions, user queries and data retrieval was forced into these single category lines

## Slide 17: LL2: Categorization of objects into more than one group
Use case 1:
  Pilot study Chernobyl thyroid cancer cases were done under TCGA project
  Now we have an REBC (Chernobyl-specific) project.
  Cannot put pilot study TCGA cases into REBC project too.

## Slide 18: LL2: Categorization of objects into more than one group
Use case 2:
  Non-cancer patient (“normal”) brain samples obtained to be expression controls for GBM disease study
  4 yrs later, TCGA starts a lower grade glioma (LGG) disease study
  Normal brain samples a valid for LGG too
  Normal brain samples could not also be categorized into the LGG study

## Slide 19: LL2: Categorization of objects into more than one group
Use case 3:
  TCGA does pilot study to compare DNA/RNA seq data between FFPE and Frozen samples from same case
  Samples were from cases from multiple disease studies: LUAD, COAD, READ, OV, etc.
  Users want to see single study holding these materials
  No way to keep these cases and samples in their original groups AND SIMULTANEOUSLY in a new FFPE/Frozen comparison study category

## Slide 20: LL2: Categorization of objects into more than one group
Recommendation:
  Concepts like “Project” (TCGA, TARGET, etc) or “Disease study” (LUAD, BRCA, NB) should only be metadata on objects.
  What if we want more categorizations than just “Project” and “Disease study”? We do.
  Also solved by GraphDB
    Nodes are objects like “Case” – aka entities
    EAV scheme using K:V puts “Project” or “Study” values as attributes on a node
Practical:
  By the time final legacy data import happens, the BCR XML will reflect all of the above use cases

## Slide 21: LL3: Rapid iteration on data models
(This OBE, but…)
Most data files coming into TCGA DCC were decomposed (“shredded”) into an RDBMS.
  Many of these files are not natively relational: XMLs, MAGE-TABs
  Complex tables (many join tables) and app-layer dependencies
Community was able to iterate on these file formats faster than DCC could keep up with them all
Recommendation:
  Use persistence DBs native to the data type

## Slide 22: LL4: Data access policies
What constitutes data that need to be restricted access?
It changes, frequently.

## Slide 23: LL4a: User authorizations hard-coupled to systems and data
TCGA and TARGET DCC hard-couples user authorization / data visibility to:
  File type, data type, data source, FS location, etc.
  One column in the RDBMS that is a boolean: isVisible
  But not to:
    Metadata categorizations (e.g. REBC vs TCGA)
    Independent variables (metadata, K:V pairs) specific to authorization
Problem: User authorization reqs change frequently, based on:
  Policy changes
  Content changes
Recommendation: user authorizations should not be hard-tied to characteristics of the data type, file format, data location, data source, etc. They should be separate, independent variables:
  Such variables can be (un)set by policy-driven software, but
  changed almost arbitrarily, with granularity, as needed.
  (GDC already doing this) Every object, file, archive, etc. should be part of an object ID store to which authorization variables can be attached

## Slide 24: LL4b: PII and PHI
Examples:
  PHI and clinical data:
    HIPAA changes what content no longer regulated
    Project policy changes what content is included or excluded
  Genotypic data
    Birdseed files were not, then were.
    Variants in tumor DNAseq: now only when filtered
Changes are frequent, will be continual, and sometimes seemingly capricious
Recommendation:
  Don’t hard-couple authorizations to characteristics of the data
  Authorizations should be separate variables that can be independently tuned.

## Slide 25: LL4c: Files and access restriction
Data files as submitted to DCC and GDC
  Archives
  Individual files
  Decomposed data
File and data access restriction based on descendent genealogy is not valid.
nationwidechildrens.org_LGG.bio.Level_1.112.10.0.tar.gz
nationwidechildrens.org_clinical.TCGA-CS-6290.xml
<day_of_birth>30</
<month_of_birth>6</
<year_of_birth>2004</
nationwidechildrens.org_biospecimen.TCGA-CS-6290.xml
<days_to_birth>-3652</

## Slide 26: LL4d: Access policy based on file format (Zhining)
TCGA implemented a policy that variant files:
  VCF: would contain somatic AND germline variants
    Ergo: restricted access
  MAF: could contain somatic OR somatic + germline variants
    Ergo: Restricted access or not, depending…
    Open access indication is part of filename: *.somatic.maf
    Even other distribution restrictions (both open access), based on whether somatic calls are automatic vs. curated
Problems:
  Such distinctions are not native to the file format
  Current formats do not permit files to “self identify” as to whether they have content that might limit access
  Large, extended community not necessarily cognizant of this policy decision
    Analysts created and submit variant files that differed from policy

## Slide 27: LL4: Data access policies
Recommendation:
  Don’t hard-couple authorizations to characteristics of the data
  Authorizations should be separate variables that can be independently tuned.
  Policies to set authorization variables can be implemented in app layers, but
    Authorization variables should be editable by multiple means
    Authorization variables should be assigned to atomically to every entry in the object store.
    Capable of multiple authorization variables per object.

## Slide 28: LL5: Semantic barcode
Background
    The barcode
      Implemented the rigid object hiearchy
      Semantic fields
      Several fields overloaded with multiple variables
    Was primary key for most years in TCGA. Still is in TARGET.
    Errors were encoded, very difficult to correct
      E.g. wrong sample type
    <rant>The semantic barcode may be the stupidest data decision made in TCGA, TARGET</rant>

## Slide 29: LL5: Semantic barcode
TCGA TARGET
Overloading example: sample ID (field 4):
  Tumor vs. Normal
  Primary vs. Primary from blood vs. Met vs. Recurrence vs. Relapse from blood
  Tissue of origin: solid vs. blood vs. marrow vs. xeno
  Tumor derived cell line: yes or no
  Cell line control: yes or no
  EBV normal
  TCGA and TARGET not 100% same in meaning

## Slide 30: LL5: Semantic barcode
Requirements 1:
  The semantic barcode has to remain, only for humans.
  For IT systems, the semantic barcode should be an ignorable, malleable piece of free-text metadata.
  The system needs to be able to keep track of “original” sematic barcodes vs. the corrected semantic barcode:
    Multiple “original” ones, dates of repair, etc.

## Slide 31: LL5: Semantic barcode
BCR Responsibility
  Old-style barcodes, their history, corrections, and assignment to a single UUID is handled by BCR and will be encoded in their XML.
    It is expected that all TCGA corrections will be complete before import to GDC.
    (TARGET different: no XML, no history, and corrected in a way that can be ignored by GDC.)
  By time GDC is ready to ingest XML, individual fields, including overloaded fields will be broken down into unique tags with discrete meanings
GDC Requirements 2:
  TARGET barcodes: will GDC need to interpret & augment it to fulfill SOW index reqs? Yes – see next slide
  GDC will need to make objects findable by both original (incorrect) barcodes and the correct one.
    Many incorrect barcodes got through the system, published, and broadly distributed, before being corrected.
    Annotation DB replacement?
Recommendation
  Regardless of where these strings are persisted, they will have to be indexed and query-able.

## Slide 32: LL5: TARGET semantic barcode and Indexing
SOW section D.4.a lists indexing requirements
  Many variables in this list are encoded in TARGET barcode fields, some overloaded fields
Recommendation:
  ??

## Slide 33: LL6: Data for management and ops reporting
NCI has a responsibility to support science and watch money
DCCs, initially scoped to support science community, soon asked to include data for management reporting
Primary question across projects:
  tracking of samples vs. having characterization data returned on them

## Slide 34: LL6: Data for management and ops reporting
Two example situations:
  What does it mean when a single aliquot of DNA has?:
    4+ active available BAM files
    8 suppressed (i.e. now hidden) BAM files
  Aliquot accounting
    By Q4 2011, TCGA had distributed >104k aliquots, but
    Had received only <80k data results back
    Some GSC/GCC were over 4 years tardy in returning results.

## Slide 35: LL6: Data for management and ops reporting
GDC will have the data to understand such issues:
  You know what aliquots have been distributed (accounts receivable)
  You know what sets have been returned (payments)
Responsibilities
  BCR submits AR to GDC
  Battelle/Ferguson (as part of QMS) have implemented the analysis and reporting code
  GDC has characterization data file inventory from Centers
GDC recommendation:
  Reporting requirements in SOW include making raw data for above available
  This information actually does fit well into an RDBMS
Action item:
  Send GDC latest QMS “Aliquot Accounting” report

## Slide 36: Annotation DB
Information about objects may change at any time
  Change is continual into future
  Impacts data utility in analyses
Examples:
  Subject later found out to have had systemic chemo
    I.e. should never have been enrolled in TCGA
  Subject withdrawal
    Data set will be partial
  Sample was met, not primary
    Impacts sample type ID and relevant science
  Redaction
    Subject was inappropriately consented minor
    Sample was a completely different organ system
    Tumor – normal genotypes don’t match
      Usually caught before shipment, but…
  Certain datatype will not be coming for this case
    Aliquot was dropped on the floor
    Library failed
    (Impacts aliquot accounting: no longer in accounts receivable)

## Slide 37: Annotation DB
Annotation DB
  Currently, AnnoDB is a separate, standalone DB
  Currently, AnnoDB is 1:n to object:entry
  Currently, AnnoDB uses old-style barcode, not UUID.
    So, now there are orphans, as some barcodes are corrected.
  Users have to know about it, and actively seek out entries about their objects of interest to know
  It is easily, frequently ignored, despite lots of “README.REALLY!!.txt” files and other exhortations
Lessons learned: AnnoDB entries:
  Must be referenced via primary key (object ID, UUID) to the object(s) being annotated.
    NOT old-style barcode, which can change
  Must be automatically and un-ignore-ably retrieved and displayed in any data query and data retrieval
  Must be N:N for objects:entries (sorry about the ER reference)
    Frequently there is a single annotation that applies to many objects
  Cannot be hard-tied to generation of authorizations and data visibility
    E.g. just because a sample is actually from a treated vs. treatment naïve patient, we don’t want to delete or hide it. But we do want to put it into a special category: “buyer beware”
    Too many details, exceptions, changes

## Slide 38: Other topics
Data coming from the BCR
Forward migration of standard data formats
  Q: how to implement user download of current SRA metadata XML when BAM was submitted with prior version
Tactics for bringing TARGET clinical data into GDC (Davidsen, Ferguson)
  (We met last night)

## Slide 39: Concluding discussion
Graph DB, with coupled EAV capability
  Solves a lot of the issues above
Indexing the XML
  XML -> JSON -> Elastic Search?
  XML -> Solr 4.7+ -> Index -> ElasticSearch
Other?:
  Status of CGCI data (Greg K.)